# Work Item Type Definitions: Epic, Feature, User Story, Task

## Summary

In the Azure DevOps Agile process, work is organized into four nested levels: Epic → Feature → User Story → Task. An Epic is a large initiative spanning multiple releases; a Feature is a significant piece of user-facing functionality that may take one or more sprints; a User Story is a single unit of customer value that should fit within one sprint; and a Task is a small implementation step, typically a day or less, used to break a story down during sprint planning. Each level differs in size, time horizon, the audience that cares about it, and the kind of value it delivers (source: Microsoft Learn, “Define features and epics” and “About work items and work item types”).

Also known as: ADO work item types, backlog levels, work item hierarchy, Epic vs Feature vs Story vs Task, portfolio levels, WIT definitions, what level should this be.

## The four levels at a glance

| Level | Typical size / horizon | Who cares most | Value delivered |
| --- | --- | --- | --- |
| Epic | A major initiative; spans several sprints or even releases | Leadership, program managers, product owners | A strategic outcome or large business goal |
| Feature | A significant capability; one or more sprints | Product owners, program managers, stakeholders | A usable, shippable piece of functionality |
| User Story | A single unit of customer value; fits in one sprint | The delivery team and the user/customer | One concrete slice of customer-facing value |
| Task | An implementation step; about a day or less | Individual developers/testers on the team | Progress toward completing one story |

Epics and Features are portfolio levels used to group and roll up work. User Stories and Tasks are the delivery levels the team executes day to day (source: Microsoft Learn, “About work items and work item types”; “Change a project process from Basic to Agile”).

## Epic

An Epic is a large body of work that can be broken down into multiple Features. It represents a major initiative or goal and might span several sprints or even releases (source: Microsoft Learn, “Define features and epics”). Epics answer “what big outcome are we pursuing?” rather than “what will we build this sprint?”

- Size / horizon: the largest level; measured in features, not stories; lives across releases.

- Who cares: leadership, program managers, and product owners tracking a portfolio.

- Value: a strategic outcome (for example, an initiative or program), not a single shippable increment.

- Children: Features.

In this agent’s scope, Epics are read-only: the agent reads existing Epics to parent Features beneath them but does not create or modify the Epic itself. See 2.3 Hierarchy and Parenting Rules.

## Feature

A Feature is a significant piece of functionality that delivers value to the user. It typically includes several user stories or backlog items and might take one or more sprints to complete (source: Microsoft Learn, “Define features and epics”). A Feature is the level at which a coherent, demonstrable capability lives.

- Size / horizon: spans one or more sprints; composed of several stories.

- Who cares: product owners, program managers, and stakeholders watching capability-level progress.

- Value: a complete, user-facing capability that can be released and described in product terms.

- Parent: an Epic. Children: User Stories.

A Feature rolls up the progress of its stories, giving stakeholders a portfolio-level view (source: Microsoft Learn, “Define features and epics,” rollup columns).

## User Story

A User Story captures a unit of customer-facing value to plan and deliver (source: Microsoft Learn, “Use backlogs to manage projects”). Stories sit on the product backlog and are the requirement-level work item for the Agile process. General agile guidance holds that a story should be small enough to complete within a single sprint while still delivering value (source: Microsoft Learn, “Define features and epics”; Agile Alliance, “Should your user stories fit into one sprint?”).

- Size / horizon: fits inside one iteration; small enough that several stories fit in a sprint.

- Who cares: the delivery team building it and the user receiving the value.

- Value: one concrete, independently valuable slice of customer value (a vertical slice, not an architectural layer).

- Parent: a Feature. Children: Tasks.

## Task

A Task is the smallest level, used to break down planned work into distinct units during sprint planning. Tasks can include development, testing, and other kinds of work, and are estimated with Remaining Work in hours or days (source: Microsoft Learn, “Agile workflow in Azure Boards — Define tasks”). Microsoft’s sprint-planning guidance is explicit: “Size tasks to take no more than a day. If a task is too large, break it down” (source: Microsoft Learn, “Add tasks to backlog items for sprint planning”).

- Size / horizon: about a day or less of work; lives within a single sprint.

- Who cares: the individual contributor doing the work.

- Value: no standalone customer value — a Task is a step toward completing its parent story.

- Parent: a User Story. (Tasks inherit the parent’s Area Path and Iteration Path and appear on the sprint taskboard — source: Microsoft Learn, “Plan and track work — Add tasks.”)

## How the levels relate

Stories roll up into Features; Features roll up into Epics; Tasks roll up into Stories (source: Microsoft Learn, “Define features and epics”). When choosing a level, work down from the value being described: a strategic outcome is an Epic, a shippable capability is a Feature, a single slice of user value is a Story, and a concrete build step is a Task. For the signals that tell you when an item is at the wrong level, see 2.2 Right-Sizing Signals; for worked corrections, see 2.4 Common Type Mismatches.

Verified 2026-06-11 · review quarterly.