# Common Type Mismatches and Their Corrections

## Summary

Three leveling mismatches account for most wrong-type work items: a Task that’s really a User Story (it has standalone user value), a User Story that’s really a Feature (it can’t fit in one sprint and bundles several capabilities), and an Epic-sized request (a multi-sprint, multi-feature initiative). Each has a tell-tale signal and a corrective move. This document works through all three, grounded in the size and horizon boundaries from Microsoft Learn (“Define features and epics”) and general agile splitting practice.

Also known as: wrong work item type, type mismatch, mislabeled item, task vs story, story vs feature, epic-sized request, re-leveling, corrective examples, this is too big.

## How to read each case

For each mismatch: the signal that reveals it, why it’s mislabeled, and the corrective move. Use these alongside the signal lists in 2.2 Right-Sizing Signals.

## Case 1 — A Task that’s really a User Story

Example request: “Add a Task: Let customers reset their own password.”

Signal that reveals it: the item delivers standalone, customer-facing value. A user would notice and benefit if it shipped — that’s the hallmark of a Story, not a Task. A genuine Task has no independent value; it’s a build step like “add the reset endpoint” or “write the reset-email template” (source: Microsoft Learn, “Agile workflow — Define tasks,” where Tasks are implementation units estimated in Remaining Work hours).

Why it’s mislabeled: Tasks describe how the team builds something and live under a Story; this item describes what value the user gets, which is the Story level (source: Microsoft Learn, “Use backlogs to manage projects,” where the backlog item captures “a unit of customer-facing value”).

Corrective move: Re-level the item to a User Story (“Customer can reset their own password”). Parent it under the appropriate Feature. The original build steps become child Tasks of that Story (“add reset endpoint,” “send reset email,” “add reset UI,” “write tests”).

## Case 2 — A User Story that’s really a Feature

Example request: “Add a User Story: Build the full customer account portal — profile, billing, notifications, and order history.”

Signal that reveals it: the item won’t fit in one sprint and bundles several distinct capabilities (note the conjunctions and the list of areas). Microsoft’s boundary is that backlog items/stories should complete within a sprint, while Features take one or more sprints and include several user stories (source: Microsoft Learn, “Define features and epics”). Multiple personas, multiple workflows, or a long acceptance-criteria list are the supporting tells (see 2.2 Right-Sizing Signals).

Why it’s mislabeled: this is a coherent capability composed of several independently valuable slices — the definition of a Feature, not a single Story.

Corrective move: Re-level the item to a Feature (“Customer account portal”). Split it into User Stories, slicing by value (vertical slices), not by architectural layer — for example “view and edit profile,” “view billing history,” “manage notification preferences,” “view past orders” — rather than “UI story / database story / API story” (source: Visual Paradigm, “Vertical vs horizontal slicing”; Humanizing Work, “Guide to splitting user stories”). Each Story must pass the one-sprint test. Parent the Stories under the new Feature.

## Case 3 — An Epic-sized request

Example request: “Add: Modernize the entire commerce platform across web, mobile, and back office over the next few quarters.”

Signal that reveals it: the request describes a major initiative that spans several sprints or releases and groups multiple features. Microsoft defines an Epic as “a large body of work that can be broken down into multiple features… might span several sprints or even releases” (source: Microsoft Learn, “Define features and epics”). Initiative- or theme-level naming, a multi-quarter horizon, and “across multiple areas/teams” are the tells.

Why it’s mislabeled (for this agent): the request is genuinely at the Epic level. In this agent’s scope, Epics are read-only — the agent does not create Epic work items (see 2.3 Hierarchy and Parenting Rules).

Corrective move: Re-level the request to a Feature that delivers a concrete, near-term capability (one-or-more sprints), and, where one exists, parent that Feature under the relevant existing Epic. If the initiative is too large to express as one Feature, identify the single highest-value capability to start with and scope the Feature to that, leaving the broader initiative for the read-only Epic level. Then decompose the Feature into User Stories as in Case 2. The result is buildable work at levels the agent creates (Feature → Story → Task) while the strategic framing stays at the Epic level it reads but does not author.

## Mismatch-to-correction cheat sheet

| Mismatch | Tell-tale signal | Corrective move |
| --- | --- | --- |
| Task → really a Story | Has standalone user value | Re-level to User Story; original steps become child Tasks |
| Story → really a Feature | Won’t fit one sprint; bundles several capabilities | Re-level to Feature; split into vertical-slice Stories |
| Epic-sized request | Multi-sprint/release, multi-feature initiative | Re-level to a near-term Feature under the existing Epic; decompose into Stories |

The common thread: fix the level first, then parent under the correct level. A parenting problem (for example, wanting to attach a Story straight to an Epic) is usually a leveling problem in disguise. See 2.2 Right-Sizing Signals for the full signal lists and 2.1 Work Item Type Definitions for what each level is.

Verified 2026-06-11 · review quarterly.